EPIC-001

Order Lifecycle Management (Capture → Completion)

Epic Owner: Order Management Product Team

Linked BRD: BRD-ORD-001

Status: In Progress (Phase 1 Delivered)

Target Release: R2026.3

# Epic Statement

As the Enterprise Order Management platform, we need a single durable workflow that owns an order's lifecycle from initial capture through validation, provisioning, dispatch, and completion, so that every order has one authoritative, queryable, auditable state — regardless of which downstream systems participate — and so that failures anywhere in the chain are automatically retried or safely compensated.

# Business Value

- Eliminates manual reconciliation between Fulfillment and Finance.

- Removes "silent failure" order states that currently require support escalation.

- Provides the audit trail required for SOX/finance compliance.

- Establishes a reusable orchestration pattern for future workflows (returns, subscriptions, B2B bulk orders).

# In-Scope Capabilities

- Order Capture

- Order Validation (inventory, payment, fraud)

- Order Provisioning (inventory reservation, warehouse allocation)

- Order Dispatch (carrier selection, label, hand-off)

- Order Completion (delivery confirmation, invoicing)

- Cancellation & Compensation (at any stage)

- Status Query API

- Operational Alerting on SLA breach

# Definition of Done

☑  Workflow implemented and passing all test cases in docs/test-cases/TC-order-workflow.xlsx

☑  Each stage has a corresponding, independently retryable Activity

☑  Cancellation reverses all completed, reversible side effects

☑  Full audit trail persisted and queryable

☑  Runbook and on-call alerting configured

☐  Load-tested at 3x projected peak order volume (tracked in EPIC-001-A)

☐  Partial shipment support (moved to BCR-001, see business-change folder)

# Story Map

| Story ID | Title | Status | Doc |
| --- | --- | --- | --- |
| US-001 | Capture Order | Done | docs/user-stories/US-001-capture-order.docx |
| US-002 | Validate Order | Done | docs/user-stories/US-002-validate-order.docx |
| US-003 | Provision Order | Done | docs/user-stories/US-003-provision-order.docx |
| US-004 | Dispatch Order | Done | docs/user-stories/US-004-dispatch-order.docx |
| US-005 | Complete Order | Done | docs/user-stories/US-005-complete-order.docx |
| US-006 | Cancel / Compensate Order | Done | (covered in TDD saga design; dedicated story planned for backlog grooming) |
| US-007 | Order Status Query API | Done | (implemented as a Temporal Query handler — see TDD §5.3) |

# Non-Functional Requirements

| NFR | Target |
| --- | --- |
| Availability | 99.95% for capture & status query APIs |
| Durability | No order state loss, even across worker/process crashes |
| Latency (capture → validated) | p95 < 5s under normal downstream conditions |
| Auditability | Every state transition immutable and timestamped, retained 7 years |
| Idempotency | No duplicate charge, reservation, or dispatch under retry |

# Dependencies

- Inventory Service (availability + reservation API)

- Payment Gateway (authorization + capture API)

- Fraud/Risk Service (synchronous scoring API)

- Warehouse Management System (WMS) — pick/pack allocation

- Carrier Aggregator API — label generation, tracking

- Invoicing/Finance system

# Risks

| Risk | Mitigation |
| --- | --- |
| Downstream carrier API has no idempotency support | Wrap dispatch activity with an internally generated idempotency key + dedupe table |
| Long-running orders (backordered items) exceed default workflow history limits | Use Temporal continue-as-new for orders in extended backorder wait states |
| Fraud service latency spikes | Configurable activity timeout + retry policy with backoff, alert on SLA breach |