Test Plan

Order Lifecycle Workflow — Capture to Completion

Document ID: TP-ORD-001

Linked TDD: TDD-ORD-001

Linked Epic: EPIC-001

Version: 1.0

Status: Approved

Owner: QA / Platform Engineering (Workflow Orchestration)

# 1. Introduction

This Test Plan defines the approach, scope, environment, and criteria for verifying the OrderWorkflow Temporal implementation described in TDD-ORD-001. The detailed, traceable test cases this plan governs live in docs/test-cases/TC-order-workflow.xlsx; this document explains how those cases are designed, run, and signed off, and covers the non-functional and process aspects that a test case matrix does not.

# 2. Objectives

- Verify the order lifecycle state machine transitions correctly for every valid path (RECEIVED through COMPLETED) and every terminal failure path (REJECTED, CANCELLED).

- Verify the saga/compensation logic correctly reverses completed side effects (inventory reservation, dispatch) when a later stage fails or the order is cancelled.

- Verify idempotency guarantees hold under retry — no duplicate reservations, shipments, or invoices.

- Verify the workflow meets its durability, auditability, and observability requirements (BR-09, BR-10, BR-12).

- Establish a repeatable, automatable regression suite that runs in CI on every change to src/workflows/ or src/activities/.

# 3. Scope

## 3.1 In Scope

- Functional correctness of the state machine (docs/diagrams/mermaid/order-state-machine.mmd).

- Saga compensation for every stage at which cancellation or failure can occur.

- Idempotency of all side-effecting activities under Temporal's automatic retry behavior.

- Status query (get_status) correctness at every stage.

- Workflow History scalability for long-running (backordered) orders via continue_as_new.

- Basic reliability scenarios achievable in a time-skipping test environment (activity retries, transient downstream failures).

## 3.2 Out of Scope

- Load/performance testing at production scale (tracked separately under EPIC-001-A, see EPIC-001).

- Full chaos-engineering suite (worker crash/restart under real infrastructure) — covered only as a manual test case (TC-15) in this phase.

- Partial shipment scenarios — out of scope until BCR-001 is implemented; this plan will be extended at that time.

- Downstream system contract testing (Inventory, Payment, Fraud, WMS, Carrier, Finance) — owned by each respective system's team; this plan only covers the workflow's use of mocked/stubbed versions of those contracts.

# 4. Test Strategy

## 4.1 Levels of Testing

| Level | Purpose | Tooling |
| --- | --- | --- |
| Unit | Individual activity logic in isolation (e.g., idempotency-key handling, reason-code mapping) | pytest, plain function calls |
| Workflow / Integration | Full OrderWorkflow execution against mocked activities — the bulk of this plan's coverage | temporalio.testing.WorkflowEnvironment (time-skipping) |
| Manual / Exploratory | Scenarios that need real infrastructure not modeled by the test environment (worker crash, SLA monitor) | Local Temporal dev server + manual worker restart |

## 4.2 Test Types Covered

- Functional — does each stage do what it says, including every rejection path.

- Compensation / Saga — does cancellation or failure correctly reverse prior side effects, and only the side effects that actually happened.

- Reliability / Idempotency — do retries after transient failures avoid duplicating side effects.

- Non-functional / Scalability — does continue_as_new keep Workflow History bounded for long-running orders.

- Non-functional / Observability — are SLA breaches detected and alerted (currently a design placeholder — see TDD §6).

- Edge cases — signals arriving in unexpected states (e.g., cancel after completion).

## 4.3 Time-Skipping Test Environment

Because several scenarios (extended backorder waits, SLA breaches) span hours to days in real time, all automated workflow tests run against temporalio.testing.WorkflowEnvironment's time-skipping test server. This lets the full suite complete in seconds while still exercising the same timer, timeout, and continue_as_new logic the production workflow relies on.

## 4.4 Test Data

- Synthetic OrderRequest payloads generated per test case (see make_order() helper in tests/test_order_workflow.py).

- Downstream systems are represented by lightweight, deterministic activity test doubles (e.g., a payment token of DECLINE_ME deterministically fails authorization) rather than shared fixtures, so each test is self-contained and order-independent.

# 5. Test Environment

| Component | Test Configuration |
| --- | --- |
| Temporal Server | Time-skipping in-process test server (automated); local temporal server start-dev (manual scenarios) |
| Workers | In-process test worker per test (automated); standalone python -m src.worker process (manual scenarios) |
| Downstream systems | Mocked via activity test doubles (@activity.defn-decorated stand-ins); no real network calls in automated tests |
| CI | Automated suite runs via pytest tests/ -v on every pull request touching src/ |

# 6. Entry Criteria

☐  TDD-ORD-001 is approved and the state machine/saga design is stable.

☐  src/workflows/order_workflow.py and src/activities/order_activities.py compile and the worker starts successfully against a local Temporal dev server.

☐  Test case matrix (docs/test-cases/TC-order-workflow.xlsx) is reviewed and each case has an assigned owner.

# 7. Exit Criteria

☐  100% of “Automated” test cases in the matrix pass in CI.

☐  Zero open Severity-1/2 defects against the workflow's core state machine or saga/compensation logic.

☐  Manual test cases (TC-15) executed at least once per release candidate, with results recorded.

☐  Planned test cases (TC-16) either implemented and passing, or explicitly deferred with a tracked follow-up item.

# 8. Deliverables

- docs/test-cases/TC-order-workflow.xlsx — the traceable test case matrix (this plan's companion artifact).

- tests/test_order_workflow.py — the automated test suite implementing the “Yes” rows of the matrix.

- CI run history / test reports for each release candidate.

- A short test summary report per release, noting pass/fail counts and any deferred or manually-executed cases.

# 9. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA / Test Owner | Maintains the test case matrix, tracks coverage against BRD/TDD requirements, signs off exit criteria |
| Platform Engineering | Implements and maintains the automated test suite alongside the workflow/activity code |
| Product Owner | Confirms functional test cases reflect current business requirements (BRD-ORD-001) |
| Operations | Executes and validates manual/chaos test cases (e.g., TC-15) in a staging environment |

# 10. Risks to the Test Effort

| Risk | Mitigation |
| --- | --- |
| Time-skipping environment masks real-world timing/concurrency bugs | Supplement with periodic manual/staging runs against a real Temporal server for high-risk scenarios (dispatch, compensation) |
| Mocked downstream activities drift from real system behavior over time | Coordinate with downstream teams to review activity contracts each time an integration changes |
| SLA monitor (TC-16) has no implementation to test against yet | Tracked as a deferred/planned case; TDD §6 flags it as a design placeholder |

# 11. Approval

This Test Plan is approved for execution once signed off by QA, Platform Engineering, and the Product Owner listed in §9.